PAV IT INVENTORY

Status report — what is live and how it works

For SIDBI Mumbai (BKC)  ·  Crafted by Jeet Parab  ·  24 August 2026

Private repository: github.com/JeetParab/PAVInventory  ·  Latest commit 0c31d99

1. What this application is

PAV is a Windows desktop application that replaced the Excel-based IT asset tracker used by the Mumbai office desktop-support team. There is no web server and no Java backend. Each engineer runs the same program and reads/writes one shared SQLite file (inventory.db) on a file share.

It is an internal IT tool, not a SIDBI enterprise product. It has been run successfully on the office desktop against the shared database.

2. How the whole system works

Architecture in one line: WPF desktop client (.NET 8) → local services → SQLite file on a shared folder.

| Piece | Role |
| --- | --- |
| PAV.Client | Windows UI (WPF). Login, dashboard, inventory, IP inventory, users, locations, settings. |
| PAV.Core | Database open, logins, asset/IP rules, Excel import/export, backups. |
| PAV.Shared | Shared models and data contracts. |
| inventory.db | The single source of truth. Lives on the share. All PCs use this one file. |
| Backups\ | Automatic/manual copies of inventory.db on the same share (last 30 kept). |

There is no always-on server process. Two engineers can use the app at the same time. If both save in the same instant, the second wait/retries (SQLite file lock). Do not put the database on OneDrive or Dropbox sync — use a normal file share.

First launch of a new database: the first person creates the administrator account. There are no built-in default passwords. Usernames like admin / engineer / guest are rejected for that first account. Older databases that still had those default passwords force a password change on next sign-in.

3. Sign-in and roles

Every person has a PAV username and password (separate from Windows/AD). Roles control what they can do:

| Action | Administrator | Engineer | Guest |
| --- | --- | --- | --- |
| View, search, filter | Yes | Yes | Yes |
| Add / edit / assign assets and IPs | Yes | Yes | No |
| Delete assets | Yes | No | No |
| Import Excel | Yes | Yes | No |
| Export Excel | Yes | Yes | Yes |
| Manage users, locations, categories | Yes | No | No |
| Backup / restore database | Yes | No | No |

Passwords must be at least 8 characters. The signed-in name is stored on asset history and on IP assignments so you can see who changed what.

4. What is live today

| Module | Status | What it does |
| --- | --- | --- |
| Login / first-run admin | Live | Create administrator, sign in, forced password change. |
| Dashboard | Live | Counts: total, in use, in stock, repair, damaged, standby; by category; recent activity. |
| Inventory (assets) | Live | Full asset register — add, edit, assign, import/export, bulk tools. |
| IP Inventory | Live | Floor 1–7 static pools, next-free assign, check IP, allocation list. |
| Users | Live | PAV logins, roles, departments, locations. |
| Locations | Live | Office locations used on assets. |
| Settings | Live | Shared folder path, categories, backup/restore, theme. |
| Stock / consumables | Not built | Agreed design: separate tab, quantity items, issue to PAV users. |

5. Inventory — how assets work

This is the original PAV module: one row per machine (laptop, desktop, AIO, monitor, printer, etc.). Identity is serial / asset tag / hostname, not a quantity count.

Typical fields: Sr No, location, category, make/model, serial, hostname, IP, assigned user, designation, status, domain, MAC, hardware specs, OS, DC/AV/Office/MFA/Ivanti/admin/USB/Chrome flags, stock flags, PM, alternate user, last connected, collect by, remarks.

Statuses

In Use, In Stock, Under Repair, Standby, Damaged, Lost, Retired, Disposed.

Daily work

Search across tag, serial, hostname, IP, user, location, category, status, model, manufacturer, MAC, designation.

Filters: status, category, location, manufacturer, assigned / unassigned.

Add, edit, open detail (with history), copy as new.

Assign / unassign user from the toolbar without opening the full editor. Type-ahead uses PAV users plus names already on assets. Unique name match links the asset to a PAV user.

Delete with undo (admin).

Tools: bulk edit, bulk add (paste list), bulk status, mark connected today, renumber Sr by IP order, find duplicate serials, add custom location, freeze identity columns (optional, off by default).

Import SIDBI master Excel/CSV (preview first; invalid file writes nothing). Export the same column layout. View-only CSV export of the current grid.

Shortcuts: Ctrl+F search, Ctrl+N add, F2 edit, Enter open, Delete, F5 reload.

How assigned users work

The name on the asset is a display name (from Excel or typed). If that name uniquely matches a PAV user, the asset is linked. History records Assigned / Returned with the engineer’s login.

6. IP Inventory — how static IPs work

This module is separate from the asset grid. It models the SIDBI workbook “IP Address Management FM” for Mumbai BKC: seven floors, each a /24.

| Floor | Subnet | Gateway |
| --- | --- | --- |
| Floor 1 | 172.16.101.0/24 | 172.16.101.1 |
| Floor 2 | 172.16.102.0/24 | 172.16.102.1 |
| Floor 3 | 172.16.103.0/24 | 172.16.103.1 |
| Floor 4 | 172.16.104.0/24 | 172.16.104.1 |
| Floor 5 | 172.16.105.0/24 | 172.16.105.1 |
| Floor 6 | 172.16.106.0/24 | 172.16.106.1 |
| Floor 7 | 172.16.107.0/24 | 172.16.107.1 |

Imported live counts from the SIDBI sheet: 1,777 usable IPs (one blank Excel row skipped), 421 used, 1,206 free, 150 reserved. Gateway .1 is marked used/reserved and is not for end-user assignment. Wi-Fi and other subnets (172.16.108, 192.168.x, WIFI) stay on the asset only — they are not in this pool.

Two tabs

Assign — floor cards (used / free / next free IP), “Assign next free IP” (lowest free on that floor), and “Check an IP”. Type 172.16.103.178: if free you can assign; if taken you see user, device, department, MAC.

Allocation list — full-page grid like Inventory: Floor, IP, Host, Subnet, Status, User, Device, Department, MAC, Type, Assigned date, Notes, Updated, By. Filter by floor and status (Allocated / Used / Reserved / Free / All). Search. Double-click a free row to assign.

Statuses

Free, Used, Reserved, Quarantine, Deprecated. Release returns an IP to Free. Reserve holds addresses (printers, infrastructure). Two engineers cannot get the same free IP: the first save wins.

Import

Import Excel reads only Floors_Config and IP_Inventory. Other sheets (AV update, Sagar, DLP pending) are ignored. Re-import updates existing addresses.

7. Users, locations, categories, settings

Users — PAV logins (username, display name, role, department, location, active). Used for sign-in and for assigning assets / issuing stock later.

Locations — Mumbai Office, VIPS, Controls, SVCL (seeded); admins can add more.

Categories — Laptop, Desktop, All-in-One, Monitor, Printer, UPS, Network, Accessory, Other (seeded); admins can change these in Settings.

Settings — who is signed in, path to the shared folder, category editor, backup now / restore, dark/light theme, about.

Backup copies inventory.db into Backups\ on the share. Restore is admin-only.

8. How you run it on office PCs

Publish once from a PC that has the .NET 8 SDK:

.\deploy\Publish.ps1

.\deploy\Publish.ps1 -SelfContained

Self-contained produces a folder you copy to the share (for example \\fileserver\IT\PAV\). Unblock files once. Engineers run PAV.Client.exe (or a shortcut). On the login screen, the shared folder must point at the same place so everyone uses the same inventory.db.

It has already been confirmed working on the office desktop. Code signing is optional; only needed if SmartScreen or DLP blocks the unsigned exe. Self-signed or org code-signing can be added later. Real protection is share ACLs + PAV logins, not hiding the exe.

9. What is deliberately not in the product

No internet / cloud sync.

No DHCP ping-scan of the LAN.

No mixing consumable quantities into the asset grid.

No default passwords shipped with the app.

Stock / consumables module — designed, not built yet (see below).

10. Next (agreed, not built): Stock / consumables

Separate sidebar tab. New tables. Not shown on the Inventory grid. Quantity items (mouse, cable, RAM, toner) with Receive / Issue / Return / Adjust. Issue is linked to existing PAV users. Low-stock when on-hand is at or below minimum. Movement history (who, when, qty, user). Start empty unless a stock Excel is provided.

11. Source control

Private GitHub repository JeetParab/PAVInventory, branch main. Recent IP work:

2678b11 — Add IP Inventory (floors, next-free, check, Excel import)

4ff2eff — Split Assign tab from Allocation list

0c31d99 — Restore themed scrollbars

Pull before each office build: git pull origin main, then publish.

12. Summary

PAV today is a working multi-user IT register for SIDBI Mumbai: assets with history, seven-floor static IP pools, roles, Excel in/out, and a shared-folder database that already ran on the office PC. Consumables will be a new Stock tab connected to the same users — they will not appear as fake asset rows.

End of report  ·  PAV IT Inventory for SIDBI  ·  Jeet Parab